PROJECT 1 — WORK LOG

Operating Systems Principles  ·  RMIT University

Group 4  ·  Due: Monday, September 7th 2026, 23:59

Group Information

| Group Number | Group 4 |
| --- | --- |
| Course | Operating Systems Principles |
| Project | Project 1 — Multithreaded File Copying |
| Due Date | Monday, September 7th 2026, 23:59 |
| Submission File | project1_group4.zip |

Team Members

| Student ID | Full Name | Email |
| --- | --- | --- |
| S4204551 | Wei Sun Chen |  |
| S4197581 | Ronald Foong |  |
| S4000196 | Sanyam Poonia |  |
| S4055262 | Yukheang Kang |  |

Task Completion Summary

| Task / Subtask | Status | Notes |
| --- | --- | --- |
| Task 1 — mmcopier (multiple file copying) | ☐ / ✅ |  |
| Task 2, Subtask 1 — Shared queue + reader/writer | ☐ / ✅ |  |
| Task 2, Subtask 2 — Mutex locking | ☐ / ✅ |  |
| Task 2, Subtask 3 — Condition variables | ☐ / ✅ |  |

Weekly Work Log

Fill in one row per work session. Date format: DD/MM/YYYY. Delete the example row before submitting.

Week 1  (Now – 24 Aug)  —  Focus: mmcopier + Makefile setup

| Date | Student Name | Tasks Completed | Hours | Initials |
| --- | --- | --- | --- | --- |
| 21/08/2026 | Yukheang Kang | Created GitHub repository, set up project folder structure (mmcopier.c, mscopier.c, Makefile, README.md, CONTRIBUTING.md, tests/source_dir) | 2.0 | YK |
| 22/08/2026 | Ronald Foong | Cloned repository, read project spec and rubric, reviewed folder structure and Makefile | 1.0 | RF |
| 22/08/2026 | Sanyam Poonia | Cloned repository, read project spec and rubric, reviewed README and CONTRIBUTING plan | 1.0 | SP |
| 23/08/2026 | Wei Sun Chen | Cloned repository, read project spec and rubric, reviewed existing files and test cases | 1.0 | WC |
| 24/08/2026 | Ronald Foong | Implemented individual mmcopier solution (ronald_mmcopier.c) — pthread_create/join, one thread per file, argument validation | 3.0 | RF |
| 24/08/2026 | Ronald Foong | Implemented individual mscopier solution (ronald_mscopier.c) — shared circular queue, mutex, condition variables (not_full / not_empty) | 3.5 | RF |
| Week Total |  | Total hours this week: | 11.5 |  |

Week 2  (24–31 Aug)  —  Focus: mscopier shared queue + reader/writer threads

| Date | Student Name | Tasks Completed | Hours | Initials |
| --- | --- | --- | --- | --- |
| Week Total |  | Total hours this week: |  |  |

Week 3  (31 Aug – 7 Sep)  —  Focus: Mutex, condition variables, testing, submission

| Date | Student Name | Tasks Completed | Hours | Initials |
| --- | --- | --- | --- | --- |
| Week Total |  | Total hours this week: |  |  |

Total Hours Summary

| Student Name | Total Hours | Comments |
| --- | --- | --- |
| Wei Sun Chen |  |  |
| Ronald Foong |  |  |
| Sanyam Poonia |  |  |
| Yukheang Kang |  |  |

Declaration

We declare that this work log is an accurate record of contributions made by each group member throughout the project. All members understand the final submission.

| Student ID | Full Name | Signature | Date Signed |
| --- | --- | --- | --- |
| S4204551 | Wei Sun Chen |  |  |
| S4197581 | Ronald Foong |  |  |
| S4000196 | Sanyam Poonia |  |  |
| S4055262 | Yukheang Kang |  |  |